Attendees: Jacob Leschen, Justin Alvarez, Alain Galvan, Jose Morgan

Start time: 4:30 PM

End time: 5:00 PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + **No**, most of us ended with an incorrect number of hours that had to be corrected over the weekend.
* Did we do a good job estimating the points (time required) for each user story?
  + **Yes**, but a bit more generous, it’s hard to be exact.
* Did each team member work as scheduled?
  + **Yes**.

What went right?

* Seeing as how this was more of half a sprint (since the first week was spent organizing), there wasn’t a lot that could have gone wrong, **Nothing of note.**

How to address the issues in the next sprint?

* How to improve the process?
  + Be more exact on sprint meeting times.
* How to improve the product?
  + Study more of the APIs we’re relying on.