Attendees: Jacob Leschen, Justin Alvarez, Jose Morgan, Alain Galvan

Start time: 2:00 PM

End time: 2:45 PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + Yes, each member predicted an accurate amount of work to do for the 2 week period
* Did we do a good job estimating the points (time required) for each user story?
  + Mostly yes, some user stories were done quicker than expected, others are not completed yet, we will use this knowledge for our sprint 3 planning
* Did each team member work as scheduled?
  + Mostly yes, some members worked overtime, but everyone put in at least 40 hours of work during the sprint

What went right?

* We were very aware of our limitations, and worked only on items that could be immediately tackled with our current hardware, knowledge, and progress with the project.
* We were accurate in projecting the amount of work to be done

How to address the issues in the next sprint?

* How to improve the process?
  + Try to create user stories with dedicated tasks, which can more accurately break down how many hours a story will take
* How to improve the product?
  + Use the skills we learned during the sprint, and obtain the hardware we need to proceed with important goals of the project.