Attendees: Jacob Leschen, Alain Galvan, Jose Morgan, Justin Alvarez

Start time: 3:00 pm

End time: 3:30 pm

What went wrong?

* Did we do a good job estimating our team's velocity?
  + Mostly, there were a few stories that needed to leak over into our half sprint 7, but this was anticipated from the beginning, so this was okay
* Did we do a good job estimating the points (time required) for each user story?
  + Yes, each team member gave an accurate estimation for the time requirements
* Did each team member work as scheduled?
  + Yes

What went right?

* Everything that we have planned for our final deliverable and presentation is ready to go

How to address the issues in the next sprint?

* (This is the final sprint) N/A